Group 8

Project name: Potter Pharmaceutical Limited

Start date: 1st November 2023

End date: 23rd December 2023

Project manager: Hertha Fredina Gobr

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT PHASES** | **ESTIMATED HOURS** | **COST** | **STATUS** |
| DESIGN PHASE   * INITIAL TASK * COMPONENT DESIGN * PROTOTYPING | 20  5  10  5 | $2500  $200  $1800  $500 | Completed  Completed  Completed  Completed |
| DEVELOPMENT PHASE   * FRONT/BACKEND DEVELOPMENT * DATABASE IMPLEMENTATION * BUG FIXING | 30  10  15  5 | $3000  $1000  $1500  $500 | Ongoing  Ongoing  Ongoing  Ongoing |
| DOCUMENTATION | 12 | $2000 |  |
| TESTING PHASE | 6 | $2500 |  |
| SOFTWARE TOOLS |  | $3000 |  |
| MAINTENANCE |  | $3000 |  |
| MISCELLANEOUS EXPENSES |  | $4000 |  |
| TOTAL |  | $20,000 |  |

1. Paul Woolley 10921657

2. Hertha Fredina Gobr - 10888653

3. Ransford Gyasi - 10869753

4. Solomon Andoh - 10908662

5. Joseph Opoku Boadu - 10897994

6. Nhyira Swanzy - 10916117

7. Osei-Owusu Nana Yaw - 10916524

8. Sitsofe Abena Agorsu-Atsu - 10893106

9. Lois Osei Ampofo-10904963

10. Kwame Okyere Addo - 10921580